CS 440 Meeting Minutes

Quiz Platform

| Date: | 09/20/2026 |
| --- | --- |
| Convened: | 04:00pm |
| Adjourned: | 05:00pm |
| Present: | Ulugbek, Taha, Nick, Anh, Anindo, Pronob |
| Absent: | None |
| Scribe: | Ulugbek |

Agenda

- Reports & Architecture Overview

- Project management & Feature ownership

- Core feature scope & SRS classification

- Next Steps

Reports

Nick: Developed and presented the web design structure and UI flow architecture to the team.

Pronob: Reviewed specifications and submitted project comments, including an evaluation of tab-switch tracking behavior.

Team: Conducted architecture review and captured whiteboard/design documentation photos.

Decisions

Project Management & Task Delegation: Taha appointed as the new project manager. Work distribution structured around end-to-end feature ownership rather than layer-based tasks.

User Roles Clarification: Reconciled the SRS discrepancy: while the SRS listed 4 apparent roles (Presenter, Participant, Teacher, Admin), the system implementation is formally scoped down to 3 core user roles.

Scope Adjustments & System Limits: Reduced maximum user capacity limit from 999 to 100 concurrent participants for MVP stability. Concurrency removed from MVP deliverables and relegated to a stretch goal. Question format specifications established: 2-answer options, 3-answer options, 4-answer options, and a stretch goal fill-in-the-blank type.

Reporting and data export: Defined two required Excel export formats: Per-quiz breakdown results. Aggregate semester-level historical results

Feature Backlog: Tab-switch recording classified as a low-priority "nice-to-have" stretch feature.

Next Steps

Nick: Finish up the SRS and submit by Sunday 11:59pm

Team: Finalize wireframes and component hierarchy based on the approved web design structure.

Application of Course Content

We discussed microservices versus monoliths in class this week. We decided to stick with a monolith for our MVP because it keeps deployment simple, avoids extra network overhead, and is much easier to manage before we worry about concurrency.